Table below covers main Wellington City Council scheduled roadworks for July 2025.

| **LOCATION** | **TYPE OF WORK** | **INDICATIVE DATES** | **TRAFFIC MANAGEMENT****(unless noted, all work is day work)** | **OTHER INFORMATION** |
| --- | --- | --- | --- | --- |
| **CBD** |  |  |  |  |
| **Various** | Reactive | 01 July to 31 July |  | New maintenance contracts are commencing. Details of planned minor works will be shared once confirmed |
| **Northen Suburbs** |  |  |  |  |
| Croydon St, Karori | Kerb, channel and footpath maintenance | 13 June to 14 July | Stop/go |  |
| Waikare St, Karori | Kerb, channel and footpath maintenance | 05 June to 11 July | Stop/go |  |
| Blakely Ave, Karori | Kerb, channel and footpath maintenance | 14 July to 22 July | Stop/go |  |
| Beauchamp St, Karori | Kerb, channel and footpath maintenance | 23 July to 04 August | Stop/go |  |
| Versailles St, Karori | Water cutting | 24 July | Stop/go |  |
| South Karori Rd, Karori | Water cutting | 24 July | Stop/go |  |
| Sunshine Ave, Karori | Kerb, channel and footpath | 22 July to 07 August | Stop/go |  |
| Kano St, Karori | Accessway FP | 24 June to 11 July | Footpath closure |  |
| Woodhouse Ave, Karori | Footpath maintenance | 07 July to 11 July | Stop/go |  |
| Birdwood Street, Karori | Remedial works to failed slope | 01 July to 31 July | One lane closure with traffic lights |  |
| Makara Road, Karori | Retaining wall renewal | 01 July to 31 July | Downhill land Closure |  |
| Allington Street culvert, Karori | Bridge Upgrades | 01 July to 31 July | Reduce speed signs installed.  |  |
| Cockayne Rd, Khandallah | Footpath maintenance | 14 July to 16 July | Lane closure |  |
| Ravi St, Khandallah | Footpath maintenance | 17 July to 28 July | Stop/go |  |
| Mandalay Tce, Khandallah | Water cutting | 25 July | Stop/go |  |
| Box Hill, Khandallah | Street light installation  | 01 July to 31 July  | Stop/Go | Lighting |
| Khandallah Road to Simla Cres, Khandallah | Parking Bay Construction | 01 July to 31 July  | Stop/Go | Parking layby construction |
| Chesterton, Johnsonville | Water cutting | 28 July | Stop/go |  |
| Erris St, Johnsonville | Water cutting | 28 July  | Stop/go |  |
| Bannister Ave, Johnsonville | Footpath maintenance | 17 July to 22 July | Stop/go |  |
| Helston Rd, Johnsonville | Footpath maintenance and Digout | 29 July to 02 Aug | Stop/go |  |
| Ironside Rd, Johnsonville | Kerb, channel and footpath maintenance | 09 July to 16 July | Stop/go |  |
| Safari Cres, Johnsonville | Water cutting | 23 July | Stop/go |  |
| Old Coach Rd, Johnsonville | Water cutting | 23 July | Stop/go |  |
| Chelmsford St, Ngaio | Footpath maintenance | 15 July to 23 July | Stop/go |  |
| Khandallah Road – Cockayne Road, Ngaio | Road Marking | 01 July to 31 July | Shoulder Closure | Cycleway shoulder marking |
| Whakowhai Street, Ngaio | Road Marking | 01 July to 31 July | Shoulder Closure | Cycleway shoulder marking |
| Leadley Ln, Tawa | Water cutting | 31 July | Stop/go |  |
| Main Road, Tawa | Pedestrian crossing | 01 July to 31 July | Stop/Go | Installation of pedestrian crossing lighting |
| Woodman Dr, Tawa | Water cutting | 15 July | Stop/go |  |
| Edgecombe St, Newlands | Water cutting | 29 July  | Stop/go |  |
| Somes Cres, Newlands | Water cutting | 29 July | Stop/go |  |
| John Sims Dr, Broadmeadows | Water cutting | 28 July | Stop/go |  |
| Kanpur Rd, Broadmeadows | Water cutting | 25 July | Stop/go |  |
| Oban St, Wadestown | Water cutting | 23 July | Stop/go |  |
| Grovenor Terrace Wall, Wadestown | Wall Upgrades | 01 July to 31 July | One Lane closure with traffic lights |  |
| Randwick Rd, Northland | Dish channel | 09 July to 22 July | Stop/go |  |
| Farm Rd, Northland | Water cutting | 24 July | Stop/go |  |
| Mark Ave, Grenada Village | Water cutting | 30 July | Stop/go |  |
| Aruba Grove, Grenada Village | Digout | 02 July to 08 July | Stop/go |  |
| 143 Ohariu Valley Road, Ohariu Valley | Dish channel | 24 June to 14 July | Stop/go |  |
| Cranwell St, Churton Park | Water cutting | 30 July | Stop/go |  |
| **Southern Suburbs** |  |  |  |  |
| **Various** | Reactive | 01 July to 31 July |  | New maintenance contracts are commencing. Details of planned minor works will be shared once confirmed |
| Evans Bay Parade, Hataitai Beach | Cycleway Construction | 01 July to 31 July | Stop/Go | Renewal of Sea Wall |
| Evans Bay Parade, Hataitai Beach | Cycleway Construction | 01 July to 31 July | Stop/Go | Construction of cycleway |
| Evans Bay Parade, Niwa to Dog Park, Hataitai | Cycleway Construction | 01 July to 31 July | Shoulder Closure | Construction of cycleway |
| Ohiro Road, Brooklyn | Parking Bay Construction | 01 July to 31 July | Stop/Go | Construction of parking bay and line marking |
| The Esplanade, Houghton Bay | Retaining wall renewal | 01 July to 31 July | One lane closure with traffic lights  |  |
| Derwent Street Island Bay | Slope Stabilisation, construction of new retaining wall | 01 July to 31 July | Full lane closure during working hours (Monday to Saturday 7am-6pm), single lane closure under stop/go at all other times. |  |
| Massey Road, Mahanga Bay | Retaining wall renewal-Sea Wall  | 01 July to 31 July  | Single lane closure under stop/go at all other times. |  |

**Definitions:**

*Dig out* – *a repair to a small section of the road structure*

*Pre-seal repairs* – *structural repairs to small sections of the road. We usually combine this with repairing or replacing sections of the pedestrian footpath, kerb and channel. This work is done two to three months before the surfacing work. This gives the road repairs time to settle and cure.*

Sump *– road drain*

*Water cutting - Water blasting to remove the top surface of a road – noisy work*

*TTM – temporary Traffic Management*

*TSL – Temporary Speed Limit*