Table below covers main Wellington City Council scheduled roadworks for June 2025.

| **LOCATION** | **TYPE OF WORK** | **INDICATIVE DATES** | **TRAFFIC MANAGEMENT****(unless noted, all work is day work)** | **OTHER INFORMATION** |
| --- | --- | --- | --- | --- |
|  |  | **NORTHERN SUBURBS** |  |  |
| Marshall St, Karori | Footpath maintenance | 28 May to 04 June | Stop/go |  |
| Newcombe Cres, Karori  | Footpath, kerb and channel | 05 June to 12 June | Stop/go |  |
| Kano St, Karori | Accessway  | 13 June to 26 June | Stop/go |  |
| Croydon St, Karori | Kerb, channel and footpath maintenance | 05 June to 18 June | Stop/go |  |
| Waikare St, Karori | Kerb, channel and footpath maintenance, sump | 29 May to 19 June | Stop/go |  |
| Blakely Ave, Karori | Kerb, channel and footpath maintenance | 23 June to 01 July | Stop/go |  |
| Alanbrooke Pl, Karori | Access track timber stair renewal | 09 June to 27 June | Pedestrian management |  |
| Paddington Gr, Karori | Water cutting | 01 June to 30 June | Stop/go |  |
| Versailles St, Karori | Water cutting | 01 June to 30 June | Stop/go |  |
| South Karori Rd, Karori | Water cutting | 01 June to 30 June | Stop/go |  |
| Fiona Gr, Karori | Water cutting | 01 June to 30 June | Stop/go |  |
| Birdwood Street, Karori  | Remedial works to failed slope | 01 June to 30 Sep | One lane closure with traffic lights |  |
| Makara Road, Karori | Retaining wall renewal | 01 June to 31 August | Downhill land Closure |  |
| Allington Street culvert, Karori | Bridge Upgrades | 01 June to 30 June | Loading zone One lane will be closed  |  |
| Plunket St, Kelburn | Retaining wall crack repair | 16 June to 27 June  | Stop/go, shoulder closure | Dates subject to change |
| Glenmore St, Kelburn | Footpath maintenance | 30 May to 04 June | Stop/go |  |
| Ngatitoa St, Tawa | Water cutting | 01 June to 30 June | Stop/go |  |
| Woodman Dr, Tawa | Water cutting | 01 June to 30 June | Stop/go |  |
| Findlay St, Tawa | Water cutting | 01 June to 30 June | Stop/go |  |
| Mayfair Pl, Tawa | Water cutting | 01 June to 30 June | Stop/go |  |
| Leadley Ln, Tawa | Water cutting | 01 June to 30 June | Stop/go |  |
| Taylor Tce, Tawa | Water cutting | 01 June to 30 June | Stop/go |  |
| Tawa Main Road, Tawa | Pedestrian crossing | 01 June to 30 June | Stop/Go | Installation of pedestrian crossings |
| Safari Cres, Johnsonville  | Water cutting | 01 June to 30 June | Stop/go |  |
| Middleton Rd, Johnsonville | Shape correction | 16 June | Stop/go |  |
| Chesterton St, Johnsonville | Water cutting | 01 June to 30 June | Stop/go |  |
| Erris St, Johnsonville | Water cutting  | 01 June to 30 June | Stop/go |  |
| Burma Rd, Johnsonville | Water cutting | 01 June to 30 June | Stop/go |  |
| 118 Stewart Derive, Johnsonville | Retaining wall renewal | 01 June to 30 June | Footpath closure |  |
| Lytton St, Wadestown | Channel and road repairs | 14 May to 04 June | Residents access only |  |
| Oban St, Wadestown | Water cutting | 01 June to 30 June | Stop/go |  |
| Grovenor Terrace, Wadestown | Emergency Wall Upgrades | 01 June to 01 Dec  | One Lane closure  |  |
| 143 Ohariu Valley Rd, Ohariu | Dish channel | 24 June to 07 July | Stop/go |  |
| Ohariu Valley Rd, Ohariu | Water cutting | 01 June to 30 June | Stop/go |  |
| Takarau Gorge Rd, Ohariu | Water cutting | 01 June to 30 June | Stop/go |  |
| John Sims Dr, Broadmeadows | Water cutting | 01 June to 30 June | Stop/go |  |
| Kanpur St, Broadmeadows | Water cutting | 01 June to 30 June | Stop/go |  |
| Cockayne Rd, Khandallah | Footpath maintenance | 27 June to 01 July | Stop/go |  |
| Box Hill, Khandallah | Street light installation  | 01 June to 30 June | Stop/Go | Lighting |
| Khandallah Road - Simla Cres, Khandallah | Parking Bay Construction | 01 June to 30 June | Stop/Go | Parking layby construction |
| Somes Cres, Newlands | Water cutting | 01 June to 30 June | Stop/go |  |
| Edgecombe St, Newlands | Water cutting | 01 June to 30 June | Stop/go |  |
| Khandallah Road – Cockayne Road, Ngaio | Road Marking | 01 June to 30 June | Shoulder Closure | Cycleway shoulder marking |
| Whakowhai Street, Ngaio | Road Marking | 01 June to 30 June | Shoulder Closure | Cycleway shoulder marking |
| Chelmsford St, Ngaio | Footpath maintenance | 19 June to 30 June | Stop/go |  |
| Farm Rd, Northland | Water cutting | 01 June to 30 June | Stop/go |  |
| Cranwell St, Churton Park | Water cutting | 01 June to 30 June | Stop/go |  |
| Jamaica Dr, Grenada North | Water cutting | 01 June to 30 June | Stop/go |  |
| Churchill Dr, Crofton Downs | Minor remedials/sand sealing | 11 June | Lane closure | Nightwork |
| Mark Ave, Grenada Village | Water cutting | 01 June to 30 June | Stop/go |  |
| South Makara Rd, Makara | Water cutting | 01 June to 30 June | Stop/go |  |
|  |  | **CENTRAL (CBD)** |  |  |
| Boulcott St, Central city | Pedestrian crossing | 01 June to 30 June | Stop/Go | Installation of pedestrian ramps |
| Queens Wharf / Post office Square, Central City | Road Maintenance | 01 June to 30 June | Stop/Go |  |
| Jervois Quay, Central City | Road Maintenance | 01 June to 06 June | Stop/Go |  |
| 60 Featherston Street, Central City | Road Maintenance | 20 June to 30 June | Stop/Go | mobility ramp |
| Lambton Quay East, Central City | Road Maintenance | 09 June to 13 June | Stop/Go |  |
| Haining Street, Te Aro | Road Maintenance | 23 June to 27 June | Stop/Go |  |
| Oak Park Ave, Te Aro | Road Maintenance | 04 June to 06 June | Stop/Go |  |
| Wakefield Street, Te Aro | Road Maintenance | 25 June to 27 June | Stop/Go |  |
| Oriental Parade, Oriental Bay | Road Maintenance | 04 June to 06 June | Stop/Go |  |
| Carlton Gore Road, Oriental Bay | Road Maintenance | 03 June to 20 June | Stop/Go |  |
|  |  | **SOUTHERN SUBURBS** |  |  |
| Evans Bay Parade, Hataitai Beach | Cycleway Construction | 01 June to 30 June | Stop/Go | Renewal of Sea Wall |
| Evans Bay Parade, Hataitai Beach | Cycleway Construction | 01 June to 31 July | Stop/Go | Construction of cycleway |
| Evans Bay Parade, Niwa Point | Cycleway Construction | 01 June to 31 July | Stop/Go | Construction of cycleway |
| Ohiro Road, Brooklyn  | Parking Bay Construction | 01 June to 30 June | Stop/Go | Construction of parking bay and line marking |
| The Esplanade, Houghton Bay | Retaining wall renewal | 01 June to 31 July | Lane closure with traffic lights/stop-go |  |
| Derwent Street, Island Bay | Slope Stabilisation / retaining wall | 01 June to 30 June | Full lane closure during working hours (Monday to Saturday 7am-6pm), single lane closure under stop/go at all other times. |  |
| Massey Road, Mahanga Bay | Retaining wall renewal-Sea Wall | 01 June to 30 Sep | Single lane closure under stop/go at all other times. |  |
| Moxham Ave/Waitoa Rd, Hataitai  | Drainage | 05 June to 23 June | Lane closure | This is in the South |
| Moxham Ave, Hataitai | Road Maintenance | 01 June to 06 June | Stop/Go |  |
| Adelaide Road (Between John st and Hall St), Mount Cook | Road Maintenance | 01 June to 06 June | Stop/Go |  |
| Wallace Street, Mount Cook | Road Maintenance | 09 June to 13 June | Stop/Go |  |
| Mckinley Cres, Brooklyn | Road Maintenance | 09 June to 13 June | Stop/Go |  |
| Harrison Street, Brooklyn  | Road Maintenance | 09 June to 13 June | Stop/Go |  |
| Brooklyn Terrace, Brooklyn | Road Maintenance | 02 June to 06 June | Stop/Go |  |
| Ahuriri Street, Strathmore Park | Road Maintenance | 02 June to 06 June | Stop/Go |  |
| Monorgan Street, Strathmore Park | Road Maintenance | 02 June to 06 June | Shoulder closure  |  |
| Hobart Street, Miramar | Road Maintenance | 09 June to 13 June | Stop/Go |  |
| Miro Street, Miramar | Road Maintenance | 01 June to 11 June | Stop/Go |  |
| Nevay Road, Karaka Bay | Road Maintenance | 16 June to 30 June | Stop/Go |  |
| Aro Street, Aro Valley  | Road Maintenance | 09 June to 27 June | Stop/Go |  |
| Stoke Street / Hanson Street, Newtown | Road Maintenance | 09 June to 27 June | Stop/Go |  |
| Short Street, Vogeltown | Road Maintenance | 02 June to 06 June | Stop/Go |  |
| Kilbirnie Cres, Kilbirnie | Road Maintenance | 02 June to 30 June | Stop/Go |  |
| Te Wharepouri, Berhampore | Road Maintenance | 16 June to 27 June | Stop/Go |  |

**Definitions:**

*Dig out* – *a repair to a small section of the road structure*

*Pre-seal repairs* – *structural repairs to small sections of the road. We usually combine this with repairing or replacing sections of the pedestrian footpath, kerb and channel. This work is done two to three months before the surfacing work. This gives the road repairs time to settle and cure.*

Sump *– road drain*

*TTM – temporary Traffic Management*

*TSL – Temporary Speed Limit*

*Water Cutting – water blasting to remove the top surface of a road – noisy work*