Table below covers main Wellington City Council scheduled roadworks for May 2025.

| **LOCATION** | **TYPE OF WORK** | **INDICATIVE DATES** | **TRAFFIC MANAGEMENT****(unless noted, all work is day work)** | **OTHER INFORMATION** |
| --- | --- | --- | --- | --- |
| **Northen Suburbs** |  |  |  |  |
| Tawa Main Road, Tawa | Pedestrian crossing | 01 May to 30 May | Stop/Go | Installation of pedestrian crossings |
| Chastudon Place, Tawa | Digout | 26 May to 28 May | Stop/Go |  |
| Burma Rd, Johnsonville | Kerb, channel and footpath maintenance | 12 May to 09 June | Stop/Go |  |
| 118 Stewart Derive, Johnsonville | Retaining wall renewal | 01 May to 30 June  | Footpath closure |  |
| Johnsonville Rd, Johnsonville | Road resurfacing | 04 May and 06 May | Lane Closure, Temporary signals | Nightwork |
| Glenmore St, Kelburn | Footpath maintenance | 19 May to 22 May | Shoulder Closure & Stop/Go |  |
| 135 - 157 Upland Road, Kelburn | Retaining wall Maintenance | 01 May to 30 May | Hit stick delineation & Parking removed opposite site |  |
| 3 - 12A Glasgow Street Kelburn | Retaining wall Maintenance | 01 May to 30 May  | One lane closure |  |
| Glasgow/Central Tce, Kelburn | Pedestrian crossing | 12 May to 20 May | Stop/Go |  |
| 48 & 58 Chaytor Street, Karori | Catch fence and Rockfall attenuator installation | 01 May to 21 June | Hit stick definition & Parking removal |  |
| Birdwood Street, Karori | Remedial works to failed slope | 01 May to 5 September | One lane closure with traffic lights |  |
| Makara Road, Karori | Retaining wall renewal | 01 May to 7 August | Downhill land Closure |  |
| Allington Street culvert, Karori | Bridge Upgrades | 01 May to 30 June | Reduced speed / One lane closure loading/unloading materials |  |
| Box Hill, Khandallah | Street light installation  | 01 May to 30 May | Stop/Go | Lighting |
| Mandalay Tce, Khandallah | Kerb, channel and footpath maintenance | 10 Feb to 09 May | Stop/Go |  |
| Glanmire Rd, Newlands | Road resurfacing | 12 May | Stop/Go |  |
| Grovenor Terrace Wall, Wadestown | Emergency Rout Wall Upgrades | 01 May to 30 December | One Lane closure with temporary traffic lights- TBC |  |
| Takapu Rd, Takapu Valley | Guardrail | 05 May to 27 May | One way system |  |
| John Sims Dr, Broadmeadows | Footpath maintenance and minor safety work | 22 April to 08 May | Stop/Go |  |
| Silverbirch Gr, Churton Park | Kerb and channel maintenance | 28 April to 07 May | Residents access only |  |
| Military Rd, Northland  | Kerb, channel and footpath maintenance | 21 May to 04 June | Stop/Go |  |
| Pitarua St, Thorndon | Kerb, channel and footpath maintenance | 07 April to 16 May | One way system |  |
| **CBD** |  |  |  |  |
| Boulcott St, Central City | Pedestrian crossing | 01 May to 30 May | Stop/Go | Installation of pedestrian ramps |
| Queens Wharf, Central City | Road Maintenance | 06 May to 23 May | Stop/Go |  |
| Lambton Quay east and Bunny Street, Central City | Road Maintenance | 19 May to 30 May | Stop/ Go and Road Closure  |  |
| 172 Wakefield Street, Central City | Road Maintenance  | 15 May to 20 May | Stop/Go |  |
| Jervois Quay (Harris Street to Hunter Street) Central City | Road Maintenance | 04 May to 06 May | Stop/Go |  |
| 60 Featherston Street - mobility ramp, Central City | Road Maintenance | 13 May to 15 May | Stop/Go |  |
| Haining Street, Te Aro | Road Maintenance | 10 May to 30 May | Stop/Go |  |
| Oak Park Ave, Te Aro | Road Maintenance | 09 May | Stop/Go |  |
| Webb/Taranaki ST intersection, Mount Cook | Road Maintenance | 06 May to 9 May | Stop/Go |  |
| Carlton Gore Road, Oriental Bay | Road Maintenance | 19 May to 30 May | Stop/Go |  |
| Murphy Street, Thorndon | Road Maintenance | 25 May to 29 May | Stop/Go |  |
| **SOUTHERN SUBURBS** |  |  |  |  |
| The Parade, Island Bay | Town Centre Upgrades | 01 May to 30 May | Shoulder Closures | Installation of Pedestrian crossing pole |
| Derwent Street, Island Bay | Slope Stabilisation, construction of new retaining wall | 1 May to 30 June | Full lane closure during working hours (Monday to Saturday 7am-6pm), single lane closure under stop/go at all other times. |  |
| Balfor St- Berhampore | Kerb, channel and footpath maintenance | 12 May to 06 June | Stop/go |  |
| Liardet St- Berhampore | Kerb and channel maintenance and footpath widening | 22 April to 23 May | Stop/go |  |
| Evans Bay Parade, Hataitai Beach | Cycleway Construction / Renewal of Sea Wall | 01 May to 30 July | Stop/Go |  |
| Moxham Street, Hataitai | Road Maintenance | 05 May to 30 May | Stop/Go |  |
| Kilbirnie Cres, Kilbirnie | Road Maintenance | 01 May to 30 May | Stop/Go |  |
| Tully Street, Kilbirnie | Road Maintenance | 14 May to 30 May | Stop/Go |  |
| Crawford Road, Kilbirnie | Road Maintenance | 04 May to 09 May | Stop/Go |  |
| Taiaroa Street, Strathmore Park | Road Maintenance | 08 May to 09 May | Stop/Go |  |
| Monorgan Street, Strathmore Park | Road Maintenance | 05 May to 7 May | Stop/Go |  |
| Ahuriri Street, Strathmore Park | Road Maintenance | 06 May to 08 May | Stop/Go |  |
| Ohiro Road, Brooklyn | Parking Bay | 01 May to 30 June | Stop/Go | Construction of parking bay and line marking |
| Miro Street, Miramar  | Road Maintenance | 01 May to 3 May | Stop/go |  |
| Adelaide Road (Between John st and Hall St), Mount Cook | Road Maintenance | 07 May to 30 May | Stop/Go |  |
| Elizabeth Street, Mount Victoria | Road Maintenance | 01 May to 09 May | Stop/Go |  |
| Nevay Road, Karaka Bay | Road Maintenance | 15 May to 30 May | Stop/Go |  |
| Opp. 270 Massey Road, Māhanga Bay | Retaining wall renewal-Sea Wall  | 1 May to 30 September | Single lane closure under stop/go at all other times. |  |
| The Esplanade, Houghton Bay | Retaining wall renewal | 1 May to 30 July | One lane closure / traffic lights  |  |

**Definitions:**

*Dig out* – *a repair to a small section of the road structure*

*Pre-seal repairs* – *structural repairs to small sections of the road. We usually combine this with repairing or replacing sections of the pedestrian footpath, kerb and channel. This work is done two to three months before the surfacing work. This gives the road repairs time to settle and cure.*

Sump *– road drain*

*TTM – temporary Traffic Management*

*TSL – Temporary Speed Limit*