Table below covers main Wellington City Council scheduled roadworks for January 2025.

| **LOCATION** | **TYPE OF WORK** | **INDICATIVE DATES** | **TRAFFIC MANAGEMENT**  **(unless noted, all work is day work)** | **OTHER INFORMATION** |
| --- | --- | --- | --- | --- |
| **Northen Suburbs** |  |  |  |  |
| Fernhill Tce, Wadestown | Drainage- sumps | 07 Jan to 28 Jan | Stop/go |  |
| Dominion Park St, Johnsonville | Drainage, dish channel | 31 Jan to 14 Feb | Stop/go |  |
| Main Rd, Tawa | Digouts | 20 Jan to 03 Feb | Stop/go |  |
| Parkvale Rd, Karori | Footpath maintenance and digouts | 07 Jan to 20 Jan | Stop/go |  |
| Garden Rd, Northland | Footpath maintenance | 21 Jan to 22 Jan | Stop/go |  |
| Glenmore St, Kelburn | Footpath maintenance | 23 Jan to 30 Jan | Contraflow |  |
| Glenmore St accessway | Replacement of accessway steps | 13 Jan to 14 March | Access restricted to residents only |  |
| Hollies Cres, Johnsonville | Footpath maintenance | 07 Jan to 28 Jan | Stop/go |  |
| Grenada Dr, Grenada Village | Digouts | 07 Jan to 13 Jan | Stop/go |  |
| Homebush Rd, Khandallah | Footpath maintenance | 14 Jan to 05 Feb | Stop/go |  |
| Wadestown Rd, Wadestown | Road resurfacing | 06 Jan | Stop/go |  |
| Newlands Rd, Newlands | Road resurfacing | 07 Jan to 10 Jan | Stop/go |  |
| Chaytor St, Northland | Road resurfacing | 12 Jan | Lane closure. Night shift |  |
| Karori Tunnel | Road resurfacing | 13 Jan, 14 Jan, 15 Jan | Road closure. Night shift |  |
| Baylands Dr, Newlands | Chipsealing | 13 Jan | Residents access only |  |
| Kipling St, Johnsonville | Chipsealing | 13 Jan | Residents access only |  |
| Roy St Tawa | Chipsealing | 14 Jan | Residents access only |  |
| Ranui Tce, Tawa | Chipsealing | 14 Jan | Residents access only |  |
| Kenmore St, Newlands | Chipsealing | 17 Jan | Stop/go |  |
| Tremewan St, Tawa | Chipsealing | 17 Jan | Residents access only |  |
| Pitt St, Wadestown | Chipsealing | 21 Jan | Residents access only |  |
| Karori Road. Karori | Cycleway Construction | 03 Jan to 28 Feb | Stop/Go |  |
| Box Hill, Khandallah | Street light installation | 03 Jan to 28 Feb | Stop/Go |  |
| Wadestown Road, Wadestown | Cycleway Construction | 03 Jan to 28 Feb | Stop/Go |  |
| **Southern Suburbs** |  |  |  |  |
| Frobisher St, Island Bay | Road Maintenance | 13 Jan to 24 Jan | Stop/Go |  |
| Mccoll St, Vogeltown | Road Maintenance | 03 Jan to 24 Jan | Stop/Go |  |
| Balfour St, Mornington | Road Maintenance | 07 Jan to 09 Jan | Road closed |  |
| Volga St, Island Bay | Road Maintenance | 27 Jan to 28 Jan | Stop/Go |  |
| Te Wharepouri & Russell Tce Newtown | Road Maintenance | 06 Jan to 31 Jan | Stop/Go |  |
| Rintoul St, Berhampore | Road Maintenance | 27 Jan to 07 Feb | Stop/Go |  |
| Taiaroa St, Strathmore Park | Road Maintenance | 03 Jan to 31 Jan | Stop/Go |  |
| Tapiri St, Hataitai | Road Maintenance | 07 Jan to 24 Jan | Stop/Go |  |
| Kilbirnie Cres, Kilbirnie | Road Maintenance | 13 Jan to 07 Mar | Stop/Go |  |
| Dufferin St, Mount Cook | Road Maintenance | 10 Jan | Stop/Go |  |
| The Parade, Island Bay | Town Centre Upgrades | 03 Jan to 28 Feb | Shoulder Closures | Installation of Pedestrian crossing pole |
| Evans Bay Parade, Hataitai Beach, Roseneath | Cycleway Construction | 03 Jan to 30 Jun | Stop/Go | Renewal of Sea wall |
| Rintoul St/Luxford, Berhampore | Cycleway Construction | 03 Jan to 28 Feb | Stop/Go |  |
| **CBD** |  |  |  |  |
| Webb St, Te Aro | Road Maintenance | 23 Jan to 23 Jan | Stop/Go |  |
| Cuba St, Te Aro | Road Maintenance | 24 Jan to 27 Jan | Stop/Go |  |
| Carlton Gore Rd, Oriental Bay | Road Maintenance | 28 Jan to 07 Feb | Stop/Go |  |
| Aurora Tce, Kelburn | Road Maintenance | 13 Jan to 24 Jan | Road Closure |  |
| Bowen St, Pipitea | Road Maintenance | 19 Jan to 23 Jan | Stop/Go |  |
| Abel Smith St, Te Aro | Road Maintenance | 26 Jan to 30 Jan | Partial Road Closure |  |
| Feltex Lane, Te Aro | Road Maintenance | 26 Jan to 26 Jan | Stop/Go |  |
| College St, Te Aro | Road Maintenance | 27 Jan to 30 Jan | Stop/Go |  |

**Definitions:**

*Dig out* – *a repair to a small section of the road structure*

*Pre-seal repairs* – *structural repairs to small sections of the road. We usually combine this with repairing or replacing sections of the pedestrian footpath, kerb and channel. This work is done two to three months before the surfacing work. This gives the road repairs time to settle and cure.*

Sump *– road drain*

*TTM – temporary Traffic Management*

*TSL – Temporary Speed Limit*