Audit and Risk SUBCOMMITTEE

11 JUNE 2014

# REPORT 1

## PROGRESS AGAINST AUDIT NEW ZEALAND RECOMMENDATIONS

#### 1.	Purpose of report

This report contains the Council’s progress against the audit recommendations from Audit New Zealand related to the 2012/13 audit as well as recommendations made in prior years.

#### 2.	Executive summary

There are currently two open Audit New Zealand recommendations which are still open.  One of these items is complete and awaiting clearance from Audit New Zealand the other is in progress and expected to be completed in the current financial year.

| Reference | Recommendation | Status |
| --- | --- | --- |
| 1 | IT Security Policy |  |
| 2 | Business Continuity and Disaster Recovery |  |
| Key |
|  | Outstanding (No progress has been made on recommendation) |
|  | In Progress (The Council working on recommendation) |
|  | Completed (Awaiting confirmation from AuditNZ) |
|  | Cleared (AuditNZ confirm the Council have resolved issue) |

#### 3.	Recommendations

Officers recommend that the Audit and Risk Management Subcommittee:

1. 	Receive the information.

2.	Note the progress made in implementing the Audit New Zealand recommendations.

#### 4.	Background

During their annual statutory audit of the Council, Audit New Zealand raise recommendations to Council Officers around the internal controls which underpin the Council’s operations.  The following report lists those recommendations and the process made against each recommendation since last reported to the Audit and Risk Subcommittee.

#### 5.	Discussion

#### Summary of recommendations and their current status

|  | Overarching IT security policy and disaster recovery | Recommendation date: 2007/08 |
| --- | --- | --- |
| Reference | Recommendations | Management response –March 2014 | Audit New Zealand Comments – May 2014 |
| 1 | IT Security Policy The Council does not have one overarching IS/IT Security Policy. This potentially allows unauthorised access to systems and/or fraudulent, malicious or unintended transactions to be posted. Audit recommended that the Council develop and implement an IS/IT Security Policy as an overall statement of the importance of security to the organisation. | Target date for completion: COMPLETED This Item has been closed. The security policy was approved December 2012 and the password policy was enforced 20 March 2013. | In progress Audit New Zealand has sighted approved IS Security Framework and Security Policies. Implementation of the password policies to all server and desktop equipment: Following up KPMG Security Review finding that password complexity is not enforced; IT Management has responded that complex password has been enforced on 20 March 2013. Audit New Zealand has sighted network password settings and confirmed new password setting (min password length of 7 characters) has been implemented to all servers and desktops. However, the password complexity is still disabled. |
| 2 | Business Continuity and Disaster Recovery We recommend that Business Continuity Plans be finalised and tested as planned. The results should be documented and communicated to all affected staff so that improvements to procedures can be made. Business Continuity and IT Disaster Recovery plans are now well developed, and tests of these plans are to be carried out this year. | Target date for completion: COMPLETED A new DR site has been established at Revera Albany with replication of all production systems taking place on a 4hr cycle. A restricted DR test is currently planned to be held during March 2014 with updated documentation to be complete 30 March 2014. The DR test will prove the systems can be recovered and accessed at Albany. | Closed – not verified yet. We understand that a restricted DR test has been performed successfully. This DR test is to prove the systems can be recovered and accessed at Albany. |
| Responsibility: Greg Russell, Dave Hartnell & Gerard Paver |

##### 5.1	Consultation and Engagement

There are no parties significantly affected by this paper.

##### 5.2	Financial considerations

There is no long term financial impact arising from the report.

##### 5.3	Climate change impacts and considerations

There is no climate change impacts and consideration arising from the report.

##### 5.4	Long-term plan considerations

The report has no specific Long-Term Plan considerations.

#### 6.	Conclusion

The Officers will provide an update to the audit recommendations from Audit New Zealand related to the 2012/13 audit as well as progress against recommendations made in prior years at the October Audit and Risk Subcommittee.

Contact Officer:	Andy Matthews, Chief Financial Officer

Supporting Information

1) Strategic fit / Strategic outcome This project supports Activity 1.1 Governance, Information and Engagement, specifically 1.1.1 City Governance and Engagement. As per the Annual Plan, City Governance and Engagement includes all those activities that make the Council accountable to the people of Wellington and ensure the smooth running of the city. That includes all meetings of the Council and its committees and subcommittees.

2) LTP/Annual Plan reference and long term financial impact The report has no specific Annual Plan reference. There is no long term financial impact arising from the report.

3) Treaty of Waitangi considerations There are no specific Treaty of Waitangi considerations.

4) Decision-making There are no significant decisions required by the paper.

5) Consultation a) General consultation There are no parties significantly affected by this paper. b) Consultation with Maori Maori are not significantly affected by this paper.

6) Legal implications This report has no specific legal implications.

7) Consistency with existing policy This report is consistent with existing policy.